# Diligince.ai — Post-PO Execution Implementation Plan (Frontend-Only)

> **Version:** 1.0

> **Date:** 2026-02-24

> **Scope:** Pure implementation plan — no code. Covers progress tracking → milestone completion → payments → retention → closeout → closure.

> **Baseline:** Existing Lovable frontend codebase with routed pages, PO services, workflow types, and Razorpay integration.

---

## 1) Goals and Non-Goals

### Goals

1. **Single source of truth** for execution state from PO acceptance through final closure.

2. **Milestone-driven execution** with vendor submission, industry approval, evidence uploads, progress updates, payment initiation + verification, invoice/receipt capture, retention withholding + release.

3. **Closeout package** with checklist, verification, final acceptance, completion certificate.

4. **Auditability:** every action recorded as an immutable event entry for timeline and compliance.

### Non-Goals (this phase)

- No AI matching or recommendation logic changes.

- No redesign of existing routing.

- No backend implementation (only contract-level planning).

---

## 2) Users and Roles in Post-PO Execution

### Primary Actors

| Actor | Responsibilities |

|-------|-----------------|

| **Industry Owner/Buyer** | Approves milestones, initiates payments, verifies closeout, closes workflow/requirement |

| **Vendor/Professional** | Executes work, submits milestone completion, uploads proof, submits invoices |

| **Site Engineer / Technical Approver** | Technical verification of milestone deliverables |

| **QA/Quality** | Quality inspection sign-off |

| **Finance** | Payment release, retention management, invoice verification |

| **Procurement Manager** | Overall execution oversight, dispute resolution |

### Permissions Principle

Every action in execution flow must be gated by:

- User role (industry vs vendor/professional) — via `usePermissions()` hook (`src/hooks/usePermissions.ts`)

- Approval stage and current status — via approval matrix logic (`src/contexts/ApprovalContext.tsx`)

- Ownership/association to workflow/PO

**Existing evidence:**

- `src/components/shared/PermissionGate.tsx` — conditional rendering by `moduleId` + `action`

- `src/hooks/usePermissions.ts` — `hasPermission()`, `hasPermissionByPath()`

- `src/types/roleManagement.ts` — `PermissionAction` type

---

## 3) Entities and Data Contracts (Frontend Domain View)

### 3.1 Workflow (Execution Container)

**Existing type:** `src/services/modules/workflows/workflow.types.ts` → `ProjectWorkflow`, `WorkflowDetail`

**Current fields (already defined):**

- `workflowId`, `projectTitle`, `status`, `progress`, `totalValue`, `currency`, `startDate`, `endDate`, `daysRemaining`, `isOverdue`

- `linkedEntities` (PO, quotation, requirement)

- `stats` (totalMilestones, completedMilestones, paidMilestones, awaitingCompletion, receivedAmount, pendingAmount)

- `events[]` (audit trail)

- `milestones[]` (WorkflowMilestone)

**Status extension required (GAP):**

| Current Statuses | Additional Statuses Needed |

|-----------------|---------------------------|

| `active`, `paused`, `completed`, `cancelled` | `awaiting_closeout`, `closed`, `disputed` |

**Action:** Extend `WorkflowStatus` type in `src/services/modules/workflows/workflow.types.ts`

### 3.2 Milestone (Execution Unit)

**Existing type:** `src/services/modules/workflows/workflow.types.ts` → `WorkflowMilestone`

**Current fields (already defined):**

- `id`, `name`, `description`, `percentage`, `amount`, `dueDate`, `status`, `completedAt`

- `payment` object with `paymentId`, `status`, `paidAt`, `receipt`, `uploadedReceipt`, `vendorVerification`

- `canMarkComplete`

**Execution status extension (GAP):**

| Current | Needed |

|---------|--------|

| `pending`, `payment_pending`, `paid`, `completed` | `in_progress`, `submitted`, `approved`, `rejected`, `overdue` |

**Additional fields needed (GAP):**

- `executionStatus`: separate from payment status

- `proofDocuments[]`: array of uploaded evidence files

- `progressUpdates[]`: array of { note, percentageChange, updatedBy, timestamp }

- `approvalTrail[]`: array of { approverId, action, comments, timestamp }

- `rejectionComments`: string (when rejected)

- `resubmissionCount`: number

### 3.3 Payment Ledger (Workflow-Level) — GAP

No dedicated payment ledger type exists. Required fields:

- `totalPaid`: number

- `totalPending`: number

- `retentionWithheld`: number

- `retentionReleased`: number

- `retentionReleaseDate`: string

- `retentionStatus`: `'withheld'` | `'partially_released'` | `'fully_released'`

- `paymentHistory[]`: array of milestone payment records

**Existing partial:** `WorkflowDetail.stats` has `receivedAmount` and `pendingAmount` — extend this.

### 3.4 Closeout Package — GAP

No closeout types exist. Required:

```

CloseoutChecklist:

- items[]: { id, title, isRequired, status ('pending'|'uploaded'|'verified'|'rejected'),

documentUrl, verifiedBy, verifiedAt, rejectionReason }

- overallStatus: 'incomplete' | 'pending_verification' | 'verified' | 'accepted'

CompletionCertificate:

- certificateId, issuedAt, issuedBy, documentUrl, status ('draft'|'issued'|'accepted')

FinalAcceptance:

- decision: 'accepted' | 'rejected'

- remarks, decidedBy, decidedAt

- signOffDocument

```

### 3.5 Templates — GAP

No template types exist. Required:

**Milestone Template:**

- `templateId`, `name`, `stakeholderType` (service/product/logistics/professional)

- `milestones[]`: { percentage, dueDaysFromStart, proofRequired, approvalStages[] }

- `retentionRule`: { enabled, percentage, releaseCriteria }

**Closeout Checklist Template:**

- `templateId`, `name`, `workType`

- `items[]`: { title, isRequired, suggestedDocumentTypes[] }

---

## 4) End-to-End State Machine

### 4.1 Workflow Lifecycle

```

PO_ACCEPTED

↓

ACTIVE (milestones executing)

↓ (all milestones completed + paid/retention applied)

AWAITING_CLOSEOUT

↓ (checklist verified + final acceptance)

CLOSED

↓ (triggers)

REQUIREMENT_CLOSED

```

Side transitions:

- `ACTIVE` ↔ `PAUSED` (manual)

- `ACTIVE` → `DISPUTED` (if conflict) → `ACTIVE` (resolved)

- Any → `CANCELLED` (with approval)

### 4.2 Milestone Lifecycle

**Execution track:**

```

PENDING → IN_PROGRESS → SUBMITTED → APPROVED → COMPLETED

↓

REJECTED → IN_PROGRESS (resubmit)

```

**Payment track (parallel):**

```

UNPAID → PAYMENT_PENDING → PAID

↓

RETENTION_WITHHELD → RETENTION_RELEASED

```

**Edge conditions:**

- If rejected: milestone returns to `in_progress`, vendor resubmits

- If overdue: visual red flag, optional escalation event

- Retention: computed at payment time, released per retention rules

---

## 5) Screens and UX Implementation Tasks

### 5.1 Workflows List (Industry Side)

**Existing page:** `src/pages/IndustryWorkflows.tsx`

**Existing route:** `/dashboard/industry-workflows`

**Current state:** Table with workflowId, projectTitle, poNumber, status, progress bar, totalValue, deadline, daysRemaining, milestones count.

**Enhancements needed:**

| Enhancement | Details |

|------------|---------|

| Status filter expansion | Add `awaiting_closeout`, `closed`, `disputed` to filter options (line 111-116 in IndustryWorkflows.tsx) |

| Payment summary column | Add column showing paid/pending amounts |

| Overdue visual emphasis | Strengthen overdue row highlighting |

| Closeout indicator | Badge/icon showing closeout readiness |

**Components to reuse:**

- `CustomTable` (`src/components/CustomTable.tsx`)

- `AISearchBar` (`src/components/shared/AISearchBar.tsx`)

- `TableSkeletonLoader` (`src/components/shared/loading`)

**API calls (existing):**

- `workflowService.getWorkflows()` — `src/services/modules/workflows/workflow.service.ts`

### 5.2 Workflow Details (Industry Side)

**Existing page:** `src/pages/IndustryWorkflowDetails.tsx`

**Existing route:** `/dashboard/industry-project-workflow/:id`

**Current state:** Shows workflow header, milestones with payment actions (Razorpay), events timeline.

**Enhancements needed:**

| Section | What to Add |

|---------|------------|

| **Header** | Add closure-relevant status badges, payment summary stats |

| **Milestones list** | Dual status display (execution + payment), approval trail per milestone, proof documents viewer, progress updates log |

| **Payment summary box** | Total paid, pending, retention withheld, retention release date/status |

| **Closeout section** (NEW) | Checklist progress, document uploads, verification actions, completion certificate, final acceptance CTA |

| **Closure CTA** (NEW) | "Close Workflow" button, enabled only when all prerequisites met |

| **Events timeline** | Ensure all new action types append events |

**Components to reuse:**

- `MilestoneCard` (`src/components/workflow/MilestoneCard.tsx`)

- `PaymentMilestoneTracker` (`src/components/industry/workflow/PaymentMilestoneTracker.tsx`)

- `RetentionPaymentCard` (`src/components/industry/workflow/RetentionPaymentCard.tsx`)

**Components to create (GAP):**

- `CloseoutChecklist` — checklist items with upload/verify actions

- `CompletionCertificateCard` — display/download/upload certificate

- `MilestoneApprovalTrail` — timeline of approvals per milestone

- `MilestoneProofViewer` — document gallery for proof uploads

- `PaymentLedgerSummary` — reconciliation card (paid + pending + retention)

- `WorkflowClosureGate` — validates all prerequisites before enabling close

**API calls (existing):**

- `workflowService.getWorkflowDetail(id)` — returns `WorkflowDetail`

- `workflowService.initiatePayment(workflowId, milestoneId)`

- `workflowService.verifyPayment(workflowId, milestoneId, payload)`

- `workflowService.uploadReceipt(workflowId, milestoneId, formData)`

**API calls needed (GAP):**

- `approveMilestone(workflowId, milestoneId, { comments })`

- `rejectMilestone(workflowId, milestoneId, { comments, allowResubmission })`

- `getCloseoutChecklist(workflowId)`

- `uploadCloseoutDocument(workflowId, itemId, formData)`

- `verifyCloseoutItem(workflowId, itemId, { verified, comments })`

- `issueCompletionCertificate(workflowId)`

- `closeWorkflow(workflowId, { remarks })`

- `releaseRetention(workflowId, { amount, comments })`

### 5.3 Vendor/Professional Workflow Details

**Existing page:** `src/pages/VendorWorkflowDetails.tsx`

**Existing route:** `/dashboard/vendor-project-workflow/:id`

**Current state:** Shows milestones with vendor actions (mark complete, upload proof).

**Enhancements needed:**

| Section | What to Add |

|---------|------------|

| **Milestone actions** | Progress update form (note + % change), multi-file proof upload, submit for approval button, view rejection comments + resubmit |

| **Status visibility** | Show approval status per milestone, payment status (paid/pending/hold), "what is needed next" guidance per milestone |

| **Closeout documents** | View required closeout documents, upload assigned documents |

**Components to create (GAP):**

- `ProgressUpdateForm` — note input + percentage slider + submit

- `MilestoneSubmissionForm` — bundle proof docs + notes → submit for approval

- `RejectionFeedback` — show rejection comments + resubmit CTA

- `VendorCloseoutUploader` — upload required closeout documents

**Permission enforcement:**

- Vendor CANNOT approve milestones or initiate payments

- Vendor CANNOT close workflow

- Vendor CAN: add progress, upload proof, submit milestone, upload closeout docs

**API calls needed (GAP):**

- `submitMilestoneProgress(workflowId, milestoneId, { note, percentage })`

- `uploadMilestoneProof(workflowId, milestoneId, formData)`

- `submitMilestoneForApproval(workflowId, milestoneId, { notes })`

- `resubmitMilestone(workflowId, milestoneId, { notes, proofDocuments })`

- `uploadCloseoutDocument(workflowId, itemId, formData)` (shared with industry)

### 5.4 Work Completion & Payment Page (Closeout Center)

**Existing page:** `src/pages/WorkCompletionPayment.tsx`

**Existing route:** `/dashboard/work-completion-payment` (or similar)

**Purpose:** This becomes the **finalization cockpit**.

**Enhancements needed:**

| Section | What to Add |

|---------|------------|

| **Closeout checklist** | All checklist items with status, upload slots, verification buttons |

| **Document management** | Required documents list, upload UI, version tracking |

| **Retention release** | Current retention amount, release criteria status, release action |

| **Completion certificate** | Generate/upload certificate, preview, download |

| **Final acceptance** | Accept/reject decision with remarks, sign-off document upload |

| **Close triggers** | "Close Workflow" + "Close Requirement" buttons with prerequisite gates |

**Acceptance criteria:**

- Acts as single closure surface

- All closeout items visible + trackable

- Final closure cannot bypass required items

- All actions append to events timeline

---

## 6) Templates Implementation Plan

### 6.1 Template Types

**Milestone Template:**

- Per stakeholder type: service / product / logistics / professional

- Fields: milestone list (percentage, due days, proof required, approval stages), retention rule

**Closeout Checklist Template:**

- Per work type / category

- Fields: checklist items (title, required/optional, suggested document types)

### 6.2 Where Templates Apply

| Trigger Point | Template Usage |

|--------------|----------------|

| PO creation/edit (Industry) | Select milestone template → auto-generate milestones; select closeout template → pre-fill checklist |

| Workflow creation (backend) | Derive workflow milestones from PO milestones |

| Closeout initiation | Template becomes checklist instance |

### 6.3 Template Management Screens (GAP)

- **Template list page** — CRUD for milestone and closeout templates

- **Template selector** — dropdown/modal in PO form and workflow creation

- **Template override tracking** — any manual changes logged in events timeline

**Existing pattern to follow:**

- Approval matrix template selection in requirement form (`src/contexts/ApprovalContext.tsx`)

---

## 7) Payment + Receipt + Retention Plan

### 7.1 Payment Flow (Per Milestone)

```

Industry clicks "Pay" on approved milestone

↓

Frontend calls initiatePayment(workflowId, milestoneId)

↓

Backend returns Razorpay order (razorpayOrderId, amount, razorpayKeyId)

↓

Razorpay checkout opens

↓

On success: frontend calls verifyPayment(workflowId, milestoneId, { razorpayOrderId, razorpayPaymentId, razorpaySignature })

↓

Backend confirms → returns paymentId, paidAt, receiptNumber, receiptUrl

↓

UI updates milestone payment status + workflow stats

```

**Existing implementation:**

- `workflowService.initiatePayment()` → `InitiatePaymentResponse` type

- `workflowService.verifyPayment()` → `VerifyPaymentResponse` type

- Razorpay integration already in `VendorWorkflowDetails` / `IndustryWorkflowDetails`

### 7.2 Receipt Handling

| Type | Source | Evidence |

|------|--------|----------|

| System-generated receipt | Backend returns `receipt.receiptNumber` + `receipt.downloadUrl` | `VerifyPaymentResponse.data.receipt` |

| Uploaded receipt | Industry finance uploads manually | `workflowService.uploadReceipt()` → `UploadReceiptResponse` |

Track `downloadCount` for audit (existing in `WorkflowMilestone.payment.receipt.downloadCount`).

### 7.3 Retention

**Existing partial:** `RetentionPaymentCard` component (`src/components/industry/workflow/RetentionPaymentCard.tsx`)

**Retention rules:**

- Withheld percent/amount computed at payment time

- Shown in payment summary (PaymentLedgerSummary)

- Release action available only when:

- Release criteria met (all milestones completed + verified)

- Release date passed (or manual override by finance approver)

- Retention release recorded as event

**Reconciliation rule:** `paidAmount + withheldAmount = totalWorkflowValue` (always)

**API needed (GAP):**

- `releaseRetention(workflowId, { amount, comments })` → updates retention status, appends event

---

## 8) Delivery Tracking and Invoices

### 8.1 Delivery Tracking (Product/Logistics)

**Existing types:** `src/types/purchase-order.ts` → `Deliverable` type exists

**Needed additions (GAP):**

- Delivery status timeline per deliverable

- Proof of delivery upload

- Delay reporting (reason + revised ETA)

### 8.2 Invoices

**Existing types:** `src/types/purchase-order.ts` → `Invoice` type with full structure (lineItems, statuses, dates)

**Needed additions:**

- Milestone-to-invoice linking (field exists: `Invoice.milestoneId`)

- Invoice list view within workflow details

- Status-driven highlighting (overdue invoices = risk flag)

- PDF export (industry side)

**Existing component:** `src/components/purchase-order/POMilestonesTab.tsx` — can be extended for invoice display

---

## 9) Compliance and Audit Requirements

### 9.1 Audit Events (Must Be Enforced)

Every action writes an event to `WorkflowDetail.events[]`:

| Event Type | Trigger |

|-----------|---------|

| `milestone_progress_updated` | Vendor adds progress note |

| `proof_uploaded` | Vendor uploads evidence |

| `milestone_submitted` | Vendor submits for approval |

| `milestone_approved` | Industry approves milestone |

| `milestone_rejected` | Industry rejects milestone |

| `payment_initiated` | Industry starts payment |

| `payment_verified` | Payment confirmed |

| `payment_failed` | Payment failed |

| `receipt_uploaded` | Receipt manually uploaded |

| `receipt_downloaded` | Receipt downloaded (audit) |

| `closeout_document_uploaded` | Closeout doc uploaded |

| `closeout_item_verified` | Closeout item verified |

| `closeout_item_rejected` | Closeout item rejected |

| `certificate_issued` | Completion certificate issued |

| `retention_released` | Retention payment released |

| `workflow_closed` | Workflow closed |

| `requirement_closed` | Linked requirement closed |

**Existing pattern:** `WorkflowDetail.events[]` already captures events with `type`, `description`, `performedBy`, `performedByRole`, `timestamp`, `metadata`.

### 9.2 ISO-Aligned Controls

- Approvals captured per stage (existing approval matrix pattern)

- Quality documents required before completion (closeout checklist enforcement)

- Final acceptance mandatory before closure (gate logic)

---

## 10) API Contract Planning

### 10.1 Existing Workflow APIs

| Method | Endpoint Pattern | Service Method | Status |

|--------|-----------------|----------------|--------|

| GET | `/workflows` | `getWorkflows()` | ✅ Exists |

| GET | `/workflows/:id` | `getWorkflowDetail(id)` | ✅ Exists |

| POST | `/workflows/:id/milestones/:mid/pay` | `initiatePayment()` | ✅ Exists |

| POST | `/workflows/:id/milestones/:mid/verify` | `verifyPayment()` | ✅ Exists |

| POST | `/workflows/:id/milestones/:mid/receipt` | `uploadReceipt()` | ✅ Exists |

| POST | `/workflows/:id/milestones/:mid/complete` | `markMilestoneComplete()` | ✅ Exists |

### 10.2 GAP APIs Required

| Method | Endpoint Pattern | Purpose | Request Fields | Response Shape |

|--------|-----------------|---------|---------------|----------------|

| POST | `/workflows/:id/milestones/:mid/progress` | Add progress update | `{ note, percentage }` | `{ success, data: { progressUpdate } }` |

| POST | `/workflows/:id/milestones/:mid/proof` | Upload proof documents | `FormData (files[])` | `{ success, data: { documents[] } }` |

| POST | `/workflows/:id/milestones/:mid/submit` | Submit milestone for approval | `{ notes, attachmentIds[] }` | `{ success, data: { milestone, workflowProgress } }` |

| POST | `/workflows/:id/milestones/:mid/approve` | Approve milestone | `{ comments }` | `{ success, data: { milestone, workflowProgress } }` |

| POST | `/workflows/:id/milestones/:mid/reject` | Reject milestone | `{ comments, allowResubmission }` | `{ success, data: { milestone } }` |

| POST | `/workflows/:id/milestones/:mid/resubmit` | Resubmit after rejection | `{ notes, proofDocumentIds[] }` | `{ success, data: { milestone } }` |

| GET | `/workflows/:id/closeout` | Get closeout checklist | — | `{ success, data: { checklist, overallStatus } }` |

| POST | `/workflows/:id/closeout/:itemId/upload` | Upload closeout document | `FormData` | `{ success, data: { item } }` |

| POST | `/workflows/:id/closeout/:itemId/verify` | Verify closeout item | `{ verified, comments }` | `{ success, data: { item } }` |

| POST | `/workflows/:id/certificate` | Issue completion certificate | `{ remarks }` | `{ success, data: { certificate } }` |

| POST | `/workflows/:id/retention/release` | Release retention | `{ amount, comments }` | `{ success, data: { retention, event } }` |

| POST | `/workflows/:id/close` | Close workflow | `{ remarks, signOffDocumentId }` | `{ success, data: { workflow } }` |

| POST | `/workflows/:id/pause` | Pause workflow | `{ reason }` | `{ success, data: { workflow } }` |

| POST | `/workflows/:id/resume` | Resume workflow | `{ reason }` | `{ success, data: { workflow } }` |

| GET | `/workflows/:id/payment-ledger` | Get payment ledger | — | `{ success, data: { totalPaid, pending, retention, history[] } }` |

| GET | `/templates/milestones` | List milestone templates | `?stakeholderType=` | `{ success, data: { templates[] } }` |

| GET | `/templates/closeout` | List closeout templates | `?workType=` | `{ success, data: { templates[] } }` |

### 10.3 Requirements Closure API (GAP)

| Method | Endpoint | Purpose |

|--------|----------|---------|

| POST | `/requirements/:id/close` | Close requirement linked to workflow |

**Contract rules:**

- All IDs: strings (MongoDB ObjectId compatible)

- All timestamps: ISO 8601 strings

- All responses: `{ success: boolean, data: {...}, message?: string }`

- Auth: Bearer token, role-checked per endpoint

---

## 11) Implementation Phases

### Phase 1 — Normalize Execution Model (Types + Service Layer)

**Duration:** 1 week

| Task | Files |

|------|-------|

| Extend `WorkflowStatus` with `awaiting_closeout`, `closed`, `disputed` | `src/services/modules/workflows/workflow.types.ts` |

| Extend `MilestoneStatus` with `in_progress`, `submitted`, `approved`, `rejected`, `overdue` | `src/services/modules/workflows/workflow.types.ts` |

| Add `executionStatus` field to `WorkflowMilestone` | `src/services/modules/workflows/workflow.types.ts` |

| Create closeout types (`CloseoutChecklist`, `CloseoutItem`, `CompletionCertificate`, `FinalAcceptance`) | New file: `src/services/modules/workflows/closeout.types.ts` |

| Create payment ledger types (`PaymentLedger`, `PaymentLedgerEntry`) | New file: `src/services/modules/workflows/payment.types.ts` |

| Create template types (`MilestoneTemplate`, `CloseoutTemplate`) | New file: `src/services/modules/workflows/template.types.ts` |

| Add new service methods to `workflowService` for all GAP APIs | `src/services/modules/workflows/workflow.service.ts` |

| Add new routes for all GAP endpoints | `src/services/modules/workflows/workflow.routes.ts` (GAP — file may need creation) |

| Update barrel exports | `src/services/modules/workflows/index.ts` |

### Phase 2 — Milestone Execution End-to-End

**Duration:** 2 weeks

| Task | Files |

|------|-------|

| Create `ProgressUpdateForm` component | New: `src/components/workflow/ProgressUpdateForm.tsx` |

| Create `MilestoneSubmissionForm` component | New: `src/components/workflow/MilestoneSubmissionForm.tsx` |

| Create `MilestoneProofViewer` component | New: `src/components/workflow/MilestoneProofViewer.tsx` |

| Create `MilestoneApprovalTrail` component | New: `src/components/workflow/MilestoneApprovalTrail.tsx` |

| Create `RejectionFeedback` component | New: `src/components/workflow/RejectionFeedback.tsx` |

| Enhance `MilestoneCard` with dual status + actions | `src/components/workflow/MilestoneCard.tsx` |

| Update `IndustryWorkflowDetails` with approve/reject actions | `src/pages/IndustryWorkflowDetails.tsx` |

| Update `VendorWorkflowDetails` with submit/resubmit actions | `src/pages/VendorWorkflowDetails.tsx` |

| Create React Query hooks for milestone operations | New: `src/hooks/useMilestoneActions.ts` |

### Phase 3 — Payments and Receipts

**Duration:** 1 week

| Task | Files |

|------|-------|

| Create `PaymentLedgerSummary` component | New: `src/components/workflow/PaymentLedgerSummary.tsx` |

| Enhance payment flow with receipt display | `src/pages/IndustryWorkflowDetails.tsx` |

| Add payment stats column to workflows list | `src/pages/IndustryWorkflows.tsx` |

| Create React Query hook for payment ledger | New: `src/hooks/usePaymentLedger.ts` |

### Phase 4 — Retention

**Duration:** 1 week

| Task | Files |

|------|-------|

| Enhance `RetentionPaymentCard` with release action | `src/components/industry/workflow/RetentionPaymentCard.tsx` |

| Add retention release flow (confirmation dialog + API call) | `src/pages/IndustryWorkflowDetails.tsx` |

| Add retention reconciliation to `PaymentLedgerSummary` | `src/components/workflow/PaymentLedgerSummary.tsx` |

### Phase 5 — Closeout Package

**Duration:** 2 weeks

| Task | Files |

|------|-------|

| Create `CloseoutChecklist` component | New: `src/components/workflow/CloseoutChecklist.tsx` |

| Create `CloseoutItemRow` component | New: `src/components/workflow/CloseoutItemRow.tsx` |

| Create `CompletionCertificateCard` component | New: `src/components/workflow/CompletionCertificateCard.tsx` |

| Create `FinalAcceptanceForm` component | New: `src/components/workflow/FinalAcceptanceForm.tsx` |

| Create `VendorCloseoutUploader` component | New: `src/components/workflow/VendorCloseoutUploader.tsx` |

| Integrate closeout section into `IndustryWorkflowDetails` | `src/pages/IndustryWorkflowDetails.tsx` |

| Integrate closeout uploads into `VendorWorkflowDetails` | `src/pages/VendorWorkflowDetails.tsx` |

| Enhance `WorkCompletionPayment` as closeout cockpit | `src/pages/WorkCompletionPayment.tsx` |

| Create React Query hooks for closeout operations | New: `src/hooks/useCloseout.ts` |

### Phase 6 — Full Closure

**Duration:** 1 week

| Task | Files |

|------|-------|

| Create `WorkflowClosureGate` component (prerequisite validator) | New: `src/components/workflow/WorkflowClosureGate.tsx` |

| Add "Close Workflow" flow to `IndustryWorkflowDetails` | `src/pages/IndustryWorkflowDetails.tsx` |

| Add "Close Requirement" trigger after workflow closure | `src/pages/IndustryWorkflowDetails.tsx` |

| Update status filters in `IndustryWorkflows` list | `src/pages/IndustryWorkflows.tsx` |

| Add closure events to timeline display | Existing event rendering components |

---

## 12) Approval & Emergency Workflow Correlation

### Existing Approval Infrastructure

| File | Purpose |

|------|---------|

| `src/contexts/ApprovalContext.tsx` | Approval state management |

| `src/services/modules/approval-matrix/approval-matrix.routes.ts` | Approval matrix CRUD endpoints |

| `src/types/approval.ts` | Approval types |

### How Milestone Approvals Integrate

- Milestone approval follows the same sequential level pattern as requirement approvals

- Each milestone approval can reference an approval matrix (if configured in PO template)

- Simple case: single-level approval (Industry Owner approves directly)

- Complex case: multi-level approval (Site Engineer → QA → Finance → Procurement Manager)

- The `approvalTrail[]` field on each milestone records the same structure as `approvalProgress` on requirements

### How Closeout Approval Integrates

- Final acceptance is a single-decision approval (accept/reject)

- Can optionally require approval matrix for high-value workflows

- Emergency workflow pattern (existing) can apply for urgent closures

---

## 13) Security / Compliance / Auditability

### Authentication & Authorization (Existing Patterns)

| Pattern | Evidence |

|---------|----------|

| Bearer token auth | All API calls via `apiService` (`src/services/core/`) |

| Role-based rendering | `PermissionGate` component + `usePermissions` hook |

| Module-level permissions | `permissionsV2` structure with read/write/edit/delete flags |

### Audit Trail (Existing Pattern)

- `WorkflowDetail.events[]` — immutable event log per workflow

- Each event: `type`, `description`, `performedBy` (name + email), `performedByRole`, `timestamp`, `metadata`

- All new actions MUST append events (no event = no action happened)

### Document Upload Security (Existing Pattern)

- File uploads via `FormData` through authenticated API calls

- File type/size validation on frontend (existing in PO upload components)

- Access control: documents visible only to workflow participants

### Data Retention

- Events are append-only (never deleted)

- Closed workflows become read-only (no further mutations except retention release)

- Completion certificates are immutable once issued

---

## 14) Gaps & Risks Register

### Missing Infrastructure (GAPs)

| GAP ID | Description | Priority | Recommended Action |

|--------|-------------|----------|-------------------|

| GAP-1 | No workflow routes file exists | High | Create `src/services/modules/workflows/workflow.routes.ts` following approval-matrix pattern |

| GAP-2 | No closeout types/components exist | High | Create during Phase 5 |

| GAP-3 | No template management system | Medium | Create types + selector UI; template CRUD can be Phase 7 |

| GAP-4 | No payment ledger aggregate endpoint | Medium | Backend must provide; frontend type ready in Phase 1 |

| GAP-5 | No milestone approve/reject endpoints | High | Backend must implement; frontend service methods ready in Phase 1 |

| GAP-6 | No requirement closure endpoint | Medium | Backend must implement; needed in Phase 6 |

| GAP-7 | Delivery tracking for product/logistics incomplete | Low | Extend in future phase |

| GAP-8 | Invoice management within workflow not yet integrated | Medium | Types exist in `purchase-order.ts`; UI integration in Phase 3 |

| GAP-9 | No dispute/hold workflow | Low | Mark as future enhancement |

### Integration Risks

| Risk | Mitigation |

|------|-----------|

| Backend APIs not ready when frontend implements | Use mock data + React Query `enabled: false` pattern until APIs available |

| Milestone status enum mismatch between frontend and backend | Freeze enum values in Phase 1 before any implementation |

| Payment reconciliation errors | Enforce `paid + withheld = total` invariant in PaymentLedgerSummary component |

| Approval matrix changes mid-execution | Snapshot approval matrix at workflow creation (existing pattern from requirements) |

### Data Consistency Risks

| Risk | Mitigation |

|------|-----------|

| Concurrent milestone submissions | Backend must enforce idempotency; frontend disables buttons during API calls |

| Stale workflow data after payment | Invalidate React Query cache after payment verification |

| Orphaned closeout items after template change | Template is applied once at creation; no retroactive changes |

---

## 15) Definition of Done

The Post-PO system is complete when:

1. ✅ A PO can progress through milestones with vendor submissions, approvals, evidence attachments, audit events

2. ✅ Payments can be performed per milestone with verified payment record, receipts, ledger reconciliation

3. ✅ Retention is withheld and released correctly

4. ✅ Closeout checklist is completed and verified

5. ✅ Completion certificate is issued

6. ✅ Workflow is closed and requirement is closed

7. ✅ All actions are permission-gated and auditable

8. ✅ All state transitions are reflected in events timeline

---

*End of Implementation Plan*